T E C H N I C A L M I G R A T I O N P L A N PostgreSQL + Qdrant Integration Plan Hukum-Aneh Legal AI Pipeline Migration. Repository: github.com/rezahanif/hukum-aneh Target: PostgreSQL + Qdrant + Firestore (user data only) Date: July 2026

Table of Contents

1. Executive Summary	1

2. Current Architecture Analysis	2

2.1 Data Model (10 Structs)	2

2.2 Repository Layer (Monolithic)	2

2.3 Pipeline Lifecycle (13 States)	2

2.4 Vector Search (Brute-Force)	3

2.5 Connector Architecture (15 Connectors)	3

2.6 Additional Systems	3

3. Target Architecture	4

3.1 Storage Responsibilities	4

3.2 Phase Dependency Order	4

4. Phase 0: Repository Interface Abstraction (Prerequisite)	4

4.1 Task 0.1: Define Repository Interfaces	4

4.2 Task 0.2: Compile-Time Interface Assertions	5

4.3 Task 0.3: Refactor Engine Struct	5

4.4 Task 0.4: Update retrieval.Service	6

4.5 Task 0.5: Update All cmd/ Entry Points	6

5. Phase 1: PostgreSQL Schema Design	6

5.1 Task 1.1: Add Dependencies	7

5.2 Task 1.2: Create Migration Files	7

law_documents	7

law_versions	8

law_analyses	8

content_drafts	8

captions, image_assets, approvals, publishing_jobs	8

embedding_metadata	9

5.3 Task 1.3: Add PostgreSQL + Qdrant Config	9

6. Phase 2: Qdrant Vector Store Setup	9

6.1 Task 2.1: Create Qdrant Client Wrapper	9

6.2 Task 2.2: Docker Compose	10

7. Phase 3: PostgreSQL Repository Implementation	10

7.1 Task 3.1: Create PostgresRepo	10

7.2 Task 3.2-3.3: Implement All Methods	11

8. Phase 4: Qdrant Retrieval Integration	11

8.1 Task 4.1: Update retrieval.Service	11

8.2 Task 4.2: Upsert on Embed	11

9. Phase 5: Dual-Write Configuration and Wiring	12

9.1 Task 5.1: Repository Factory	12

9.2 Task 5.2: Wire All cmd/ Files	12

10. Phase 6: Data Migration	13

10.1 Task 6.1: Migration Tool	13

10.2 Task 6.2: Update Local Queue Flush	13

11. Phase 7: Cleanup, Dockerfile, Testing	13

11.1 Task 7.1: Dockerfile	14

11.2 Task 7.2: Remove Firestore from Pipeline	14

11.3 Task 7.3: Integration Testing	14

12. Known Issues and Blockers	15

12.1 Instagram Publishing Broken	15

12.2 TikTok: Zero Implementation	15

12.3 Connector Architecture	15

13. Task Dependency Table	15

(Right-click TOC and select Update Field to refresh page numbers.)

# 1. Executive Summary

This document provides a corrected, codebase-accurate PostgreSQL integration plan for the Hukum-Aneh Indonesian Legal AI pipeline. The plan migrates legal document storage from Google Firestore to PostgreSQL, adds Qdrant as a dedicated vector store to replace the current brute-force in-memory cosine similarity search, and retains Firestore exclusively for user/application data. Each phase is broken into agent-executable subtasks with exact file paths, code structures, and acceptance criteria derived from a thorough audit of the actual codebase.

The original plan contained 9 significant gaps when evaluated against the real codebase: it missed 7 of 10 data structs in its schema design, did not account for the 13-state pipeline lifecycle including the pause-and-resume pattern at pending_prompt_approval, ignored the local JSON file queue fallback system, overlooked mock fallback strategies for AI/embedding services, listed TikTok as a publish target despite zero implementation existing, and mischaracterized the connector architecture. This corrected plan addresses all of these gaps.

# 2. Current Architecture Analysis

## 2.1 Data Model (10 Structs)

The codebase defines 10 distinct data structs in backend/internal/models/models.go. These map to 6 top-level Firestore collections and 4 subcollections. The structs are: LawDocument (top-level), LawVersion (subcollection: laws/{id}/versions), LawRelationship (subcollection: laws/{id}/relationships), LawAnalysis (subcollection: laws/{id}/analyses), ContentDraft (top-level), Caption (subcollection: content_drafts/{id}/captions), ImageAsset (top-level), Approval (top-level), PublishingJob (top-level), and EmbeddingEntry (top-level). Collection name constants are centralized in backend/internal/models/collections.go.

Critical fields missed by the original plan: LawAnalysis contains 4 scoring dimensions (controversy_score, economic_score, legal_consistency, overall_score) plus confidence and raw_json. ContentDraft has a 6-state status lifecycle (draft, pending_prompt_approval, pending_approval, approved, rejected, published). EmbeddingEntry has an is_mock boolean that must be preserved to distinguish real Gemini embeddings from deterministic fallback vectors. LawVersion.TextContent can exceed 1MB for large Indonesian regulations, requiring PostgreSQL TEXT type with TOAST storage.

## 2.2 Repository Layer (Monolithic)

The entire data access layer lives in a single 378-line file: backend/internal/repository/firestore.go. The FirestoreRepo struct wraps a single *firestore.Client and implements all CRUD for all 10 models as methods on one concrete struct. There are zero interfaces defined anywhere. Every consumer (Engine, retrieval.Service, and 6 cmd/ entrypoints) imports and depends directly on *repository.FirestoreRepo. This makes it impossible to swap storage backends without modifying every consumer. Interface extraction is the critical prerequisite before any PostgreSQL work.

Notably, GetLawAnalysisByDraft() uses a CollectionGroup query to scan all analyses across all law subcollections, then filters in-memory by document ID. This O(n) approach will be replaced with a direct JOIN in PostgreSQL. The SaveLawDocument method uses the pattern: if ID is empty, call Collection.Add() (auto-ID); if ID is non-empty, call Doc(id).Set() (upsert). This pattern must be replicated with INSERT ... ON CONFLICT in PostgreSQL.

## 2.3 Pipeline Lifecycle (13 States)

The Engine in backend/internal/workflow/engine.go implements a 13-state document lifecycle: discovered -> downloaded -> parsed -> analyzed -> no_conflict (terminal) | pending_prompt_approval (pipeline pauses, awaits Telegram callback) -> pending_approval (image generated, awaits human review) -> approved -> published. Error terminals: download_failed, parse_failed. Rejection paths lead to archived. ContentDraft has its own parallel 6-state lifecycle updated in lockstep.

The pause-and-resume pattern is critical: after generating an image_prompt, the pipeline saves the draft with status pending_prompt_approval and sends a Telegram inline keyboard. The pipeline exits. When the user taps a button, cmd/bot/main.go calls Engine.HandleApprovalAction(draftID, action, reviewerID), which re-fetches all data and resumes. PostgreSQL must preserve this with proper transaction isolation.

## 2.4 Vector Search (Brute-Force)

The retrieval.Service in backend/internal/retrieval/retrieval.go loads ALL embeddings from Firestore into memory via repo.ListAllEmbeddings(), then computes cosine similarity in a nested O(n) loop with bubble sort. This will not scale past ~5,000 records. Embedding dimension is 1536 (Gemini gemini-embedding-2). Mock fallback vectors are generated on API auth/quota errors, flagged with is_mock=true. Migration to Qdrant must exclude mock embeddings from search.

## 2.5 Connector Architecture (15 Connectors)

The codebase has 15 registered connectors in backend/internal/connectors/. The peraturan connector alone handles 6 document types (UU, PP, Perpres, Permen, Kepmen, PBI). TikTok has zero implementation despite being mentioned as a publish target. Instagram publishing exists but is broken - it requires a public image URL and has no image hosting (S3/GCS/Imgur).

## 2.6 Additional Systems

Local JSON queue: cmd/flush_local/main.go implements a fallback at backend/internal/storage/local_queue/ writing law documents as JSON when Firestore is unavailable. Mock fallbacks: AI service (ai.go) and retrieval service return hardcoded mock responses on 401/429 errors, saved to DB. System dependencies: poppler-utils (pdftotext/pdftoppm), tesseract (ind+eng), Python 3 + curl_cffi + beautifulsoup4.

# 3. Target Architecture

## 3.1 Storage Responsibilities

| Storage | Responsibility | Data Types |
| --- | --- | --- |
| PostgreSQL | All legal pipeline data | 10 tables: laws, versions, relationships, analyses, drafts, captions, images, approvals, pub_jobs, embed_meta |
| Qdrant | Vector similarity search | 1536-dim float32 vectors with metadata (law_doc_id, is_mock filter) |
| Firestore (retained) | User/app data only | Telegram sessions, bot state |
| Google Drive / S3 | Raw PDF files | Downloaded regulation PDFs |

## 3.2 Phase Dependency Order

Phase 0 (Interface Abstraction) is the prerequisite for everything. Phase 1 (PG Schema) and Phase 2 (Qdrant Setup) run in parallel after Phase 0. Phase 3 (PG Repo) depends on Phase 1. Phase 4 (Qdrant Retrieval) depends on Phase 2. Phase 5 (Dual-Write Wiring) depends on Phases 3+4. Phase 6 (Data Migration) depends on Phase 5. Phase 7 (Cleanup) depends on Phase 6.

# 4. Phase 0: Repository Interface Abstraction (Prerequisite)

This phase extracts interfaces from the monolithic FirestoreRepo so that consumers depend on abstractions, not concretions. This unblocks all subsequent phases.

## 4.1 Task 0.1: Define Repository Interfaces

File: backend/internal/repository/interfaces.go (NEW)

Create 8 granular interfaces covering one domain aggregate each. Each interface must exactly match the method signatures already used by existing consumers.

LawDocumentRepo: SaveLawDocument, GetLawDocument, FindByLawNumber, ListLawsByStatus, ListAllLaws, FindStuckDocuments. LawVersionRepo: GetLatestLawVersion, SaveLawVersion. LawAnalysisRepo: SaveLawAnalysis, GetLawAnalysisByDraft. ContentDraftRepo: GetContentDraft, SaveContentDraft. ImageAssetRepo: GetImageAssetsByDraft, SaveImageAsset. ApprovalRepo: SaveApproval. PublishingJobRepo: SavePublishingJob. EmbeddingRepo: SaveEmbedding, ListAllEmbeddings.

Acceptance: (1) go build ./... passes (2) Signatures exactly match FirestoreRepo methods (3) Each interface is a separate named type.

## 4.2 Task 0.2: Compile-Time Interface Assertions

File: backend/internal/repository/firestore.go (MODIFY)

Add 8 compile-time assertions: var _ LawDocumentRepo = (*FirestoreRepo)(nil) etc. If any method is missing or mismatched, the compiler fails immediately at the assertion line.

## 4.3 Task 0.3: Refactor Engine Struct

File: backend/internal/workflow/engine.go (MODIFY)

Replace the single repo *repository.FirestoreRepo field with 8 individual interface fields: lawRepo, versionRepo, analysisRepo, draftRepo, imageRepo, approvalRepo, publishRepo, embedRepo. Update NewEngine() to accept these individually (or as a wrapper struct). Update all ~30 call sites: e.repo.SaveLawDocument -> e.lawRepo.SaveLawDocument, e.repo.GetLawAnalysisByDraft -> e.analysisRepo.GetLawAnalysisByDraft, etc. See the full mapping in the original analysis.

## 4.4 Task 0.4: Update retrieval.Service

File: backend/internal/retrieval/retrieval.go (MODIFY)

Change repo field from *repository.FirestoreRepo to repository.EmbeddingRepo (only needs ListAllEmbeddings and SaveEmbedding).

## 4.5 Task 0.5: Update All cmd/ Entry Points

Files: 6 cmd/*/main.go files (MODIFY)

Each file creates FirestoreRepo and passes it through interface-typed parameters. Files: cmd/pipeline/main.go, cmd/bot/main.go, cmd/backfill/main.go, cmd/batch/main.go, cmd/backfill_embeddings/main.go, cmd/flush_local/main.go. No runtime behavior changes.

# 5. Phase 1: PostgreSQL Schema Design

## 5.1 Task 1.1: Add Dependencies

File: go.mod (MODIFY)

Run: go get github.com/jackc/pgx/v5, github.com/jackc/pgx/v5/pgxpool, github.com/golang-migrate/migrate/v4, github.com/golang-migrate/migrate/v4/database/pgx/v5, github.com/golang-migrate/migrate/v4/source/file, github.com/qdrant/go-client/qdrant. Then go mod tidy.

## 5.2 Task 1.2: Create Migration Files

Directory: backend/migrations/ (NEW)

Create 000001_init_schema.up.sql with all 10 tables. Key design decisions per table:

### law_documents

PK: id (TEXT, matching Firestore string IDs). Status CHECK constraint for all 13 valid states. UNIQUE index on law_number. Composite index on (status, updated_at) for FindStuckDocuments and ListLawsByStatus.

### law_versions

FK to law_documents(id). text_content uses TEXT (TOAST handles 1MB+ regulation texts). embedding field is NOT stored here (moves to Qdrant). Only embedding_id (TEXT ref to Qdrant point ID) kept. Index on (law_document_id, version_number DESC).

### law_analyses

FK to law_documents(id). affected_laws stored as JSONB. Four score columns as INTEGER CHECK 0-100. raw_json as TEXT. confidence as FLOAT8.

### content_drafts

FK to law_analyses(id). hashtags as JSONB. Status CHECK for 6 valid states including pending_prompt_approval and prompt_rejected.

### captions, image_assets, approvals, publishing_jobs

Straightforward FK mappings. Approvals stores reviewer_id (Telegram user ID) and decision with CHECK (approve, reject, regenerate_caption, regenerate_image, prompt_approve, prompt_reject, prompt_regen). PublishingJobs platform CHECK only allows 'instagram' - do NOT add tiktok.

### embedding_metadata

Replaces the embeddings collection. Vector NOT stored here - only metadata (law_document_id, is_mock, created_at, qdrant_point_id). The is_mock boolean is critical for filtering. Index on is_mock and law_document_id.

## 5.3 Task 1.3: Add PostgreSQL + Qdrant Config

File: backend/internal/config/config.go (MODIFY)

Add Postgres struct (DSN, MaxOpenConns, MaxIdleConns) and Qdrant struct (URL, Collection, APIKey) to Config. Load from env: POSTGRES_DSN, QDRANT_URL, QDRANT_COLLECTION, QDRANT_API_KEY. Defaults: localhost:5432, localhost:6333, law_embeddings.

# 6. Phase 2: Qdrant Vector Store Setup

## 6.1 Task 2.1: Create Qdrant Client Wrapper

File: backend/internal/retrieval/qdrant.go (NEW)

Create QdrantClient with: (1) EnsureCollection - creates collection with 1536 dims, cosine metric, HNSW index. (2) Upsert - stores vectors with payload {law_document_id, is_mock}. (3) Search - returns topN results, filtering out is_mock=true using a Qdrant must_not filter. Use qdrant-go-client library.

## 6.2 Task 2.2: Docker Compose

File: docker-compose.yml (NEW at project root)

Define postgres:16-alpine and qdrant:latest services with volumes. PostgreSQL on 5432, Qdrant on 6333/6334.

# 7. Phase 3: PostgreSQL Repository Implementation

## 7.1 Task 3.1: Create PostgresRepo

File: backend/internal/repository/postgres.go (NEW)

Create PostgresRepo wrapping *pgxpool.Pool implementing all 8 interfaces. Use INSERT ... ON CONFLICT (id) DO UPDATE for upsert pattern. Auto-generate ID (UUID v4 or nanoid) when empty. For GetLawAnalysisByDraft, use JOIN: SELECT a.* FROM law_analyses a JOIN content_drafts d ON a.id = d.law_analysis_id WHERE d.id = $1.

## 7.2 Task 3.2-3.3: Implement All Methods

Implement ~16 methods across all 8 interfaces. Use parameterized SQL ($1, $2). JSONB fields use pgx native JSON support with json.Marshal/Unmarshal at boundaries. EmbeddingRepo.SaveEmbedding inserts to embedding_metadata only (vector goes to Qdrant). EmbeddingRepo.ListAllEmbeddings selects from embedding_metadata (no vector data).

# 8. Phase 4: Qdrant Retrieval Integration

## 8.1 Task 4.1: Update retrieval.Service

File: backend/internal/retrieval/retrieval.go (MODIFY)

Add QdrantClient to Service struct. Rewrite Search() to use Qdrant when available, fallback to brute-force (renamed bruteForceSearch) when nil. The GenerateEmbedding method (Gemini API + mock fallback) remains unchanged.

## 8.2 Task 4.2: Upsert on Embed

File: backend/internal/workflow/engine.go (MODIFY)

In ProcessParsedDocument, after saving embedding metadata, upsert non-mock vectors to Qdrant. If Qdrant is unavailable, log warning and continue (non-blocking). Mock embeddings (is_mock=true) are never upserted.

# 9. Phase 5: Dual-Write Configuration and Wiring

## 9.1 Task 5.1: Repository Factory

File: backend/internal/repository/factory.go (NEW)

Create NewRepoSet(ctx, cfg) returning a RepoSet struct with all 8 interface fields. Support modes: 'firestore' (original), 'postgres' (new), 'dual' (writes both, reads from PG). Dual mode uses a DualWriteRepo wrapper for validation during migration.

## 9.2 Task 5.2: Wire All cmd/ Files

Files: All 6 cmd/*/main.go (MODIFY)

Replace direct FirestoreRepo instantiation with NewRepoSet factory call. STORAGE_MODE env var selects backend. 'firestore' mode is 100% backward compatible.

# 10. Phase 6: Data Migration

## 10.1 Task 6.1: Migration Tool

File: backend/cmd/migrate_to_pg/main.go (NEW)

One-time tool: read all Firestore data, write to PostgreSQL + Qdrant. Handle: (1) Subcollection flattening (laws/{id}/versions -> top-level with FK). (2) Preserve all Firestore string IDs as PG primary keys. (3) Only upsert non-mock embeddings to Qdrant. (4) Large text_content handled by TOAST. (5) JSONB conversion for affected_laws and hashtags. (6) Idempotent: ON CONFLICT DO NOTHING.

## 10.2 Task 6.2: Update Local Queue Flush

File: backend/cmd/flush_local/main.go (VERIFY)

Should already work via factory. Verify it writes to PostgreSQL when STORAGE_MODE=postgres.

# 11. Phase 7: Cleanup, Dockerfile, Testing

## 11.1 Task 7.1: Dockerfile

File: Dockerfile (NEW at project root)

Multi-stage: Go 1.25 builder -> debian:bookworm-slim runtime with poppler-utils, tesseract-ocr (ind+eng), python3 + pip (curl_cffi, beautifulsoup4). Separate Dockerfile or compose service for cmd/bot.

## 11.2 Task 7.2: Remove Firestore from Pipeline

After validation: remove cloud.google.com/go/firestore from go.mod, remove Firebase config from config.go, update docker-compose. Keep Firebase only if user/bot state requires it.

## 11.3 Task 7.3: Integration Testing

File: backend/internal/repository/postgres_test.go (NEW)

Cover: (1) Full pipeline lifecycle through PG. (2) Pause-and-resume via pending_prompt_approval. (3) Qdrant search with mock exclusion. (4) Concurrent access with -race flag. (5) All 8 interface methods.

# 12. Known Issues and Blockers

## 12.1 Instagram Publishing Broken

HandleApprovalAction (line ~438) uses cfg.Instagram.AccessToken as placeholder for public image URL. Publishing cannot work without S3/GCS/Imgur for image hosting. Job saved with status pending_image_hosting. This must be addressed separately.

## 12.2 TikTok: Zero Implementation

Do NOT add TikTok. PublishingJob platform CHECK allows only 'instagram'. TikTok support is a separate feature effort.

## 12.3 Connector Architecture

peraturan.go handles 6 doc types (UU, PP, Perpres, Permen, Kepmen, PBI). Total: 15 registered connectors, not 20+.

# 13. Task Dependency Table

| Task ID | Task | Depends On | Phase |
| --- | --- | --- | --- |
| 0.1 | Define repository interfaces | None | 0 |
| 0.2 | FirestoreRepo implements interfaces | 0.1 | 0 |
| 0.3 | Refactor Engine to interfaces | 0.1 | 0 |
| 0.4 | Update retrieval.Service | 0.1 | 0 |
| 0.5 | Update all cmd/ files | 0.2, 0.3, 0.4 | 0 |
| 1.1 | Add PostgreSQL + Qdrant deps | None (parallel Phase 0) | 1 |
| 1.2 | Create migration files (10 tables) | 1.1 | 1 |
| 1.3 | Add PostgreSQL + Qdrant config | None | 1 |
| 2.1 | Create Qdrant client wrapper | 1.1 | 2 |
| 2.2 | Docker Compose for PG + Qdrant | None | 2 |
| 3.1 | Create PostgresRepo struct | 1.2 | 3 |
| 3.2 | Implement LawDocument methods (6) | 3.1 | 3 |
| 3.3 | Implement remaining methods (~10) | 3.2 | 3 |
| 4.1 | Update retrieval.Service for Qdrant | 2.1, 3.1 | 4 |
| 4.2 | Upsert to Qdrant on embed | 2.1 | 4 |
| 5.1 | Create repository factory | 3.3, 4.1 | 5 |
| 5.2 | Wire cmd/ files for factory | 5.1 | 5 |
| 6.1 | Create FS-to-PG migration tool | 5.2 | 6 |
| 6.2 | Update local queue flush | 5.2 | 6 |
| 7.1 | Create Dockerfile | 2.2, 5.2 | 7 |
| 7.2 | Remove Firestore dependency | 6.1 | 7 |
| 7.3 | Integration testing | 5.2, 2.2 | 7 |